## Slide 1: ROS-I Meeting 2016-05-10 Adaptive and Reactive Planning
Kentaro Wada
www.kentaro.wada@gmail.com

## Slide 2: Self Introduction
Kentaro Wada
  Student for OSRF project in Google Summer of Code 2016
  Researcher in JSK lab. in UTokyo (master course from next semester)
  Interest:
    Perception-based Planning for Robots
    Machine Learning for Perception
  Recent Projects:
    Amazon Picking Challenge 2015, http://github.com/start-jsk/jsk_apc
    Bachelor thesis (2016), “Picking in clutter based on learning with experiment for perception system”

## Slide 3: Project Summary
Reactive and Adaptive Path Planning Using Sensor Feedback and Operator Input
Sensor / operator input in real/simulated world
  [x] Force sensor in real robot (Fanuc LR Mate 200iD)
  [ ] Setup simulation and force sensor plugin.
  [ ] Software for operator input.
Convert these input to be usable by planner
  [ ] Survey about existing planners and their acceptable inputs.
  [ ] Software for converting input for planner.
Re-planning while the execution of joint trajectory
  [ ] Survey about existing planners and ROS interface.
  [ ] Software for re-planning.
Demonstration
  [ ] Demo with simulation + force sensor
  [ ] Demo with real robot + force sensor
  [ ] Demo with simulation/real + visual sensor

## Slide 4: Project Schedule
May 10th
Aug 21st
May 22nd
  1.2. Setup simulation and force sensor plugin.
2.1. Survey about existing planners and their acceptable inputs.
  3.1. Survey about existing planners and ROS interface.
  ----. Develop a technical plan based on the above processes.
today
June
July
August
  1.3. Software for operator input.
  2.2. Software for converting input for planner.
  3.2. Software for re-planning.
  ----. Plan what kinds of demo are suitable.
4.1. Demo with simulation + force sensor
4.2. Demo with real robot + force sensor
  4.3. Demo with simulation/real + visual sensor
  ----. Summarize projects results and accomplishments.